Panga

Business Requirements Document

Business-level decisions — product, pricing, licensing, distribution, compliance

Generated 2026-08-11 · v1

Source of truth: docs/business-requirements-document.md + docs/frs.md (markdown) — this is a derived, weekly-refreshed export.

# Table of Contents

# 1. Executive Summary

Panga started as a personal job-search automation tool built for Zahir's

own executive (IT/CIO-track) job search. The decision as of 2026-07-31 is

to turn it into a sellable product: a paid, subscription-licensed,

natively-packaged Windows desktop application usable by job seekers across

any trade or industry, not just Zahir's own.

# 2. Business Objectives

- Convert a working personal tool into a real, sellable software product

with minimal re-architecture — reuse everything already built (search,

scoring, tailoring, Prospector, encryption, Learn Engine) rather than a

rewrite.

- Reach a general job-seeker audience, not just IT/pharma executives —

see §4 and docs/multi-vertical-generalization-scope.md.

- Keep the cost structure lean for a solo operator: usage-based billing

(Stripe) with no fixed monthly platform costs, customers bring their own

Anthropic account so LLM usage is never a cost or liability to Zahir.

- Distribute both directly (own installer) and via the Microsoft Store,

once the product qualifies (see §7).

# 3. Business Model

- Pricing: $200/year, subscription, billed annually. **Explicitly a

placeholder** — not validated against real costs. See the "Realistic

cost evaluator" backlog item (docs/backlog-log.md §13) before treating this as final.

- Trial: 15 days free, no charge, before the first billing event.

- Billing processor: Stripe (Stripe Billing + card processing — 2.9%

+ $0.30 per charge, +0.5% of subscription volume on the Starter tier, no

fixed monthly fee). Confirmed compatible with Microsoft Store policy

10.8.6 for non-game subscription products (see §7) — no requirement to

route billing through Microsoft's own commerce API.

- LLM cost model: each customer connects or creates their own

Anthropic account during onboarding. Panga never meters, marks up, or

becomes financially liable for a customer's LLM usage — Anthropic bills

the customer directly. This is a deliberate cost-transparency principle

already applied elsewhere in Panga (real per-call API cost displays).

- Refund policy: no refunds (US market). Confirmed by Zahir

2026-07-31. Feeds into the Terms of Service/EULA (§8, not yet drafted).

- Devices per license: one device per license. Planned device moves

are self-service (in-app deactivation); lost/stolen-device transfers go

through manual support review, not full self-service automation, at

launch scale.

# 4. Target Market

**Decision (2026-07-31): general job-search tool, not a pharma/life-sciences-

specific product.** Full design in

docs/multi-vertical-generalization-scope.md. Key implication: nothing in

the sold product can assume the buyer is on an IT/CIO career track or in

life sciences — target-role title ladders, industry-specific Prospector

signal sources, and personal disqualifiers must all become per-user

configuration generated from the customer's own resume and stated

industry/vertical, not Zahir's own hardcoded defaults. Prospector's

proactive signal-sourcing (openFDA, ClinicalTrials.gov) remains

life-sciences-specific at launch and expands to other verticals

incrementally, driven by real customer demand — not pre-built

speculatively for every trade.

Concrete example used to stress-test this (Zahir, 2026-07-31): a

plumber, a physician, a nurse practitioner, and a chemical engineer

targeting nuclear vs. plastics-forming plants all need the app to

recognize and work with *their* career, not default to executive IT

titles.

# 5. Product Scope (summary — see FRS for full detail)

Already built (personal-tool phase, see docs/backlog-log.md

for complete history): resume ingestion, gap-probing interview, multi-source

job search (USAJOBS, job boards, company ATS feeds, industry boards),

compatibility scoring, tailored resume/cover-letter drafting, encrypted

local data storage, Prospector (proactive target-account identification,

KPIs, outreach logging, Learn Engine), LinkedIn profile analysis, Gmail

call-to-action monitoring and fulfillment.

In progress for the sold-product phase (four active branches):

1. Native packaging (feature/native-packaging) — direct Anthropic

API integration (replacing the live-Claude-Code-session dependency),

Gmail's official API in place of the MCP connector, Windows Task

Scheduler in place of Claude Code's scheduled tasks, PyInstaller +

pywebview + Inno Setup packaging, uninstall/data-retention design.

2. Update/hotfix distribution (feature/update-mechanism) — GitHub

Releases-based version check, auto-update on launch + manual

check-now, rollback-safe apply step. Reported complete as of

2026-08-01, pending native-packaging's final artifact shape.

3. Licensing/subscription (feature/licensing) — Stripe integration,

device activation/transfer, offline grace handling, license-state UI.

4. Multi-vertical generalization (feature/multi-vertical-generalization)

— per-user industry/vertical intake, resume-driven title-ladder

reasoning, per-user target-role generation, user-editable

disqualifiers.

# 5a. Platform Roadmap

Moved here from docs/job-search-automation-prd.md §5 on 2026-08-11

(Zahir's call, via Panga-Documentor: this is a business-level platform

commitment, not a functional spec item) — content unchanged.

- Prove out the workflow as a local tool/script first

- Package as a Windows desktop app once stabilized

- Port to Mac after that

- (Open question, deferred: whether native Windows app vs. cross-platform

framework like Electron/Tauri gives better ROI — worth revisiting once

the core logic is proven, since packaging choice shouldn't block MVP

validation)

# 6. Non-Functional Requirements

- Security: existing AES-256-GCM encryption at rest (OS credential

store key) carries forward unchanged. Race conditions, infinite loops,

and locking are standing review criteria for any code change

(CLAUDE.md).

- Licensing enforcement: one device per license, 3-day offline grace

period before hard lock, distinct UI states for verified/grace/expired

(see docs/licensing-scope.md).

- Update safety: checksum-verified downloads, backup-before-swap with

rollback on failure (see docs/update-mechanism-scope.md).

- Data portability/safety on uninstall: user data and the encryption

key are preserved by default; explicit opt-in required to delete, with

a backup offered first (see docs/native-packaging-scope.md).

# 7. Distribution Strategy

Two channels, not mutually exclusive:

1. Direct download — Inno Setup installer from Zahir's own site/link.

2. Microsoft Store — broader discoverability, built-in trust signal

for non-technical buyers. Requires meeting Store certification

requirements (below) before submission.

## Microsoft Store qualifications (researched 2026-08-01, policy version

7.19, effective 2025-10-14 — verify against the live policy again before

actual submission, as Microsoft revises this periodically)

| Requirement | Detail | Panga impact |
| --- | --- | --- |
| Code signing (10.2.9) | Installer binary and all PE files must be signed with a cert chaining to a Microsoft Trusted Root Program CA — self-signed certs rejected. | New cost item: purchase a code-signing certificate. Previously only noted as "deferred" in native-packaging's scope doc; now a hard Store-submission requirement, not optional polish. |
| Third-party payment processor (10.8.6) | Non-game PC products may use a secure third-party purchase API (e.g. Stripe) instead of Microsoft's in-product purchase API for subscriptions. | Confirms the existing Stripe-based licensing design needs no rework for Store distribution. |
| Registration/payment UX (10.8.2) | If registration or a payment transaction is required at install, it must happen in the app's own in-app experience; users may be directed to a browser only *after* installation completes. | The licensing branch's single-email onboarding screen must be the first thing shown in-app — cannot redirect straight to a browser-hosted signup at first launch. |
| PCI DSS compliance (10.8.2) | Required if the product or its processor collects credit card info. | Satisfied by using Stripe (handles PCI compliance) rather than collecting card data directly — already the plan. |
| Company account likely required (10.8.3) | Products requiring financial account info for primary functionality should be submitted from a Company account, not an Individual account. | Zahir likely needs a Microsoft Partner Center Company developer account, which requires business verification info — a real registration step, not yet done. |
| Demo/test credentials (10.3.1) | If login is required, a working demo account must be provided to Microsoft's reviewers via the certification notes. | Need a way to give reviewers a working license (e.g. a permanent test license bypassing the paywall) so they can actually exercise the app. |
| Privacy policy (10.5.1) | Mandatory for any product accessing Personal Information — explicitly named as applying to Win32/Desktop Bridge products. Must be linked in Partner Center, kept current as features change. | Feeds the not-yet-drafted Terms of Service/EULA/Privacy Policy backlog item (see §8) — this is now a hard submission blocker, not just good practice. |
| Live Generative AI disclosure (11.16) | Products with dynamic content from generative AI models responding to user input must: disclose AI use in Store metadata, note it in Partner Center at submission, ensure AI output complies with content policies, and provide a way for users to report bad AI-generated content — acted on by the developer. | New requirement, not previously scoped anywhere. Panga's existing point-and-talk feedback widget could double as the reporting mechanism, but this needs explicit confirmation and Store-listing copy calling out Claude AI usage. |
| Clean uninstall (10.2.7) | Product must clearly communicate and enable full uninstall. | Validates the uninstall design already written into docs/native-packaging-scope.md. |
| Certification turnaround | Up to 3 business days per submission for security/technical/content review. | Factor into release timelines — a rejected submission means another multi-day round-trip. |

# 8. Legal & Compliance Requirements (not yet drafted — real gaps)

- Terms of Service / EULA / Privacy Policy — required both for legal

operation as a paid product handling resumes and Gmail data, and as a

hard Microsoft Store submission requirement (§7). Not yet drafted.

- Refund policy: no refunds (US) — confirmed, needs to be reflected in

the ToS once drafted.

- Google API verification / CASA security assessment — see the

"Gmail OAuth scaling" backlog item below. Currently every customer must

register their own Google Cloud OAuth client (Option 2, in progress);

a single shared, Microsoft-verified OAuth app (Option 3) would remove

this friction for non-technical customers but requires Google's app

verification process, and — because Panga's Gmail scopes

(gmail.modify, gmail.compose) are classified as **restricted

scopes** — an annual third-party security assessment (CASA), which has

real cost and lead time. Scoped as a backlog item, revisit once

customer volume justifies the investment.

# 9. Risks & Dependencies

- Cross-branch dependencies: licensing depends on native-packaging's

final artifact shape and direct-API prerequisite; update-mechanism

depends on the same artifact shape; native-packaging's uninstaller

depends on a device-release endpoint from licensing. See each branch's

scope doc for the live coordination points.

- Pricing is unvalidated — $200/year has no cost-evaluator backing it

yet (§3).

- **Gmail integration doesn't scale to non-technical buyers as currently

designed** — Option 2 (guided per-customer OAuth wizard) reduces but

does not eliminate this friction; a plumber or nurse practitioner may

still struggle with Google Cloud Console's own UI even with in-app

guidance. Option 3 is the real fix, gated on cost/time investment.

- Prospector's value proposition is currently narrow — its signal

sourcing is life-sciences-specific; a general-audience customer outside

that vertical gets a visibly thinner feature set at launch. This is a

deliberate, disclosed tradeoff (§4), not an oversight.

# 10. Open Backlog Items Referenced by This Document

See docs/backlog-log.md §13 for the authoritative backlog.

Items this BRD depends on or surfaces:

- Marketing and sales strategy (not started)

- Realistic cost evaluator (not started) — needed before §3's pricing is

final

- Terms of Service / EULA / Privacy Policy (not started) — now also a

hard Microsoft Store submission blocker, not just a legal nicety

- Google OAuth scaling: shared verified app + CASA assessment (Option 3,

not started, see §8)

- Microsoft Store submission prerequisites: code-signing certificate,

Company developer account, demo/test license for reviewers, Live

Generative AI disclosure + reporting mechanism (new, this document)

# 11. Real-Cost Table (researched 2026-08-01, verify before committing spend)

Every line item across this BRD and the backlog log with an actual dollar

cost, in one place. "$0" items are prioritized first per Zahir's explicit

instruction (2026-08-01) — nothing with a real cost gets scheduled

alongside the free work by default.

| Line item | Real cost | Frequency | Notes |
| --- | --- | --- | --- |
| Stripe card processing | 2.9% + $0.30/charge | Per transaction | Scales with revenue only, $0 upfront |
| Stripe Billing (subscriptions) | +0.5% of subscription volume | Per transaction | Same — no upfront cost |
| Supabase (licensing branch's backend) | $0 (free tier) → $25/mo (Pro) | Monthly, only once free-tier limits are exceeded | Free tier covers 500MB DB / 50,000 MAU / 5GB egress — almost certainly enough at launch scale |
| Code-signing certificate | ~$211-226/yr (Sectigo, cheapest legitimate option) up to $399-560/yr (DigiCert standard/EV) | Annual, recurring — a 2026 CA/Browser-Forum rule caps validity at ~1 year, no more multi-year one-time buys | Only needed for Store distribution or a Store-linked direct-download URL; avoided entirely by pure direct-download distribution |
| Microsoft Partner Center developer account | $0 — corrected 2026-08-01; Microsoft removed the former $99 Company-account fee as of May 2026 | One-time | Both Individual and Company accounts are free to register now |
| Google CASA security assessment (Gmail OAuth scaling, Option 3 only) | $500-$4,500/yr depending on assessment tier | Annual, recurring | Google charges nothing directly — the fee goes to an independent third-party assessor. Deliberately deferred until real customer volume justifies it |

Not yet priced (out of scope until asked): a marketing/sales website's own domain and hosting costs, any paid marketing spend, legal review of the ToS/EULA if Zahir wants a lawyer's pass instead of a self-drafted version.